SATOALEPAI VILLAGE

COMMUNITY–BASED ADAPATION PROJECT

FULL PROJECT PROPOSAL

UNDP CBA Steering Committee

I le ava ma le faaaloalo lava, matou te tuuina atu ai lenei talosaga mo le iloiloina e le Komiti mamalu.

Matou te faamaonia o lenei talosaga sa galulue faatasi ai le afioaga nei ma le afioga ia Toeolesulusulu  o le Pacific Environment Consultants Ltd o le sa tusiaao I ai le afioaga mo le tapenaina o lenei talosaga.

Sainia: Komiti mo  Alii ma Faipule Satoalepai:

- ______________________________________________________________

Pulenuu:

- _______________________________________________________________

Sui Komiti

- __________________________________________________________________

Sui Komiti

- ________________________________________________________________

Sui Komiti

- _________________________________________________________________

Sui Komiti

- ________________________________________________________________

Sui Komiti

PROPOSAL SUMMARY

- Project Title:  Community-based adaptation against flooding and sea level rise

- Project Site:  Satoalepai village;

- Proponent:  Satoalepai village council

- Project Objective: Reduce the vulnerability of communities and coastal ecosystems in Satoalepai to climate change

- Authorized Representative:  Polutea (Pulenuu Village Mayor)  and Project Committee members

- Cooperating Organizations: GEF SGP; AusAID

- Start-Up Date:  July 2009

- Project Period: 18 months

- Total Project Cost: $65,000 (CBA and co-financing by AusAID V&A Project and Satoalepai village)

- Amount Requested:  USD$30,000

- Brief Project Description

O le poloketi o le a faatinoina I le fesoasoani mai I le UNDP ma le AusAID Vulnerability Fund o loo faamoemoe e toe faaleleia ai le auala o loo faasopolia ai le vai mo le agai atu o le afioaga I le ituvai I uta ma le toe faaleleia o auvai o le vai I le totoina lea o laau talafeagai ma le fausia oni talivai talafeagai.. O le auga o le faamoemoe mo le toe faaleleia o lenei auala galue, ina ia mafai ona faaitiitia ai le afaina o le afioaga mai lologa o le vai talu le fesuiaiga o le tau. O le tasi o aafiaga ogaoga ona o le auala, ua lemafai ai e ia ma figota masani o le siosiomaga ona oo atu I nisi vaega taua e ofaga ma nonofo ai ao laiti..

O le faaleleia o le auala ua avea nei ma faamuamua a le afioaga ona o lenei vaega tonu o loo aafia uma ai ma nisi o afioaga o le itumalo mai lologa talu ai le fetafeai lelei o le vai..O se tasi o auga autu o le poloketi, ma o le a mataituina foi, o le toe faaleleia o le fetafeai o le vai o le tele ai ina faaitiitia le lolovaia o tuamaota ma tualaoa o le afioaga, aemaise le faaleagaina o faatoaga ma lafu manu o loot u lata I le vai. O nei atinae e taua tele mo le soifua lautele ma le soifua maloloina o le afioaga.

O lenei poloketi o loo faamoemoe e faatinoina I totonu o le lua tausaga.

The proposed project is to reduce the vulnerability of Satoalepai village, neighbouring villages and the surrounding ecosystems from the impacts of climate change. Satoalepai village is highly vulnerable to climate change risks such as intensive cyclones, rising seas, and flooding due to its location of having the seas in front and the Satoalepai wetlands behind it. Cyclones and high surging waves affect the front of the village where in the 1990’s around 30m of the coastline washed away along with homes that were once located on it. Behind the village is the Satoalepai wetlands where the intensive rainfall they now experience is causing major problems of flooding spreading into family homes and the church.

The wetland and marine ecosystems are also affected by the climatic changes as more intensive regular waves during high tide is resulting in changing formulation of coral species in the inshore reef. The change in coral formation is also enabling villagers and fisher people to walk on the corals easily, thus continually killing them off.

The increased flooding in the wetlands and the irregular flow of water between the sea and the wetlands is affecting the use of the wetlands as a nursery ground, increasing siltation in the wetlands, and ponding thus destroying the wetland ecosystem.

In efforts by the village and government to reduce vulnerabilities, a seawall was built along the village coastal area, and a village road across the wetland so people could access the inland area. Unfortunately, the access road has limited the flow of water between the two sides of the wetland and contributed to increasing flooding on one side of the village.

To reduce the vulnerability of Satoalepai village to cyclones and flooding, the project is proposing to put in at least 3 5m box culverts along the road to increase the flow of the water between in the wetlands, It is also proposing to initiate a mangrove and wetland replanting to rehabilitate the wetland

1.0 RATIONALE

O le tapenaina o lenei faamoemoe sa amatalia mai I nisi o polokalame faatalatalanoa sa faia e le Malo o Samoa I 2007, lea na faasopolia uma ai afioaga ma alalafaga o le iutmalo, aua lava le mataituina o aafiaga mai le fesuiaiga o le tau.

Mai nei mafutaga ma semina, sa faapea ona faailoa ai e le afioaga ma faamaonia I suesuega vaega tonu o loo manaomia ai se fesoasoani aua le taofiofia o le tele vave o aafiaga mai le fesuiaiga o le tau.

Sa maitauina ai foi le aafia tele o le olaga faalenatura o le siosiomaga I meaola, laau ma manu felelei ona o lologa. Ele gata foi I lea, ae o le afaina o le gataifale ma olaga o amu, ua vaaia ai foi le aafia o ia ma figota o loo mauaina I le aloalo.

O le taua la o lenei galuega ona ia le gata I le toe faaitiitia o aafiaga mai le fesuiaiga o le tau, ae o le toe faatuputeleina foi lea o laau, meaola, ia ma figota, o nsi o vaega taua o le siosiomaga o loo faamoemoe iai aiga mo le lumanai.

Community/Ecosystem Context

Satoalepai village in the only independent village in the district of Gagaemauga III District located on the northern most point of the island of Savaii. It has a population of less than 400 inhabitants making up around 50 households. Satoalepai villagers mostly depend on plantations and fishing as the main sources of income and livelihood. Prior to the cyclones of the 1990’s , the whole Satoalepai village houses were located between the coastline and the wetlands with plantations located behind homes and inland beyond the wetlands.

The village fronts the sea with the outer reef approximately 400m from the beach. The reef was mostly covered with corals but was totally destroyed by the cyclones. Since then, pavona coral species have regrown to dominate the inshore reef while other species that were once plentiful has not been very successful.

Directly behind the village is part of the Satoalepai Wetlands, which is the largest wetland in Savaii Islands. The wetland is made up of mixed coastal swamp and mangrove forests. It is also amongst the main nursery for juvenile fish along the northern coast of Savaii with the only other mangrove forest over 30 miles on the east and west of the project site.

The project site is home to threatened ecosystems such as coral reefs, mangrove forest, and mixed coastal swamp which houses some threatened biodiversity. Some o the threatened biodiversity identified either on the IUCN red list.  Birdlife International threatened birds list, or the National Biodiversity Strategy and Action Plan include  toloa (Anas superciliosa); tolaifatu (Myiagra albiventris); pe’a (Pteropus spp); manuma (Ptilnopus perousii); manutagi (Ptilinopus porphyriaceus); Aleva (Eudynamis taitensis) and several of the smaller sub-species endemic birds such as the Samoan whistler (Pachycephala falvifrons), Samoan fantail (Rhipidura nebulosa) and the flatbilled kingfisher (Todirhamphus chloris).

For the marine biodiversity, the pavona species dominate the inshore reef with an estimation of over 40 coral species, and over 60 fish and marine invertebrates. Endangered hawksbill and green turtles caught by fishermen along the inshore reef are used as part of the village ecotourism project.

Within the wetlands, mangroves species  Bruguiera sp and Rysphorra spp destroyed during flooding increasing and the cyclones will need to be replanted, while the proposed works is also anticipated to restore some of the wetland species of importance.

According to anecdotal information from the villagers, the wetlands were also once abundant with mangrove crabs, and larger trevallies, mullet and other fish species, but with the muddiness of substrate from the increase sedimentation, and the other human induced pressures, these are now very rarely seen or caught in the wetlands. The mangroves that once grow in along the edge of the wetlands are now all gone.

Climate Context

The climate is typical of all Samoa weather with the rainy season during the Oct-March and dry season from April to September each year. Gagaemauga 3 district lies in the rain shadow side of the island and thus tends to have low and uncertain rainfall during the dry season. During the rainy seasons, flooding is a major problem due to a combination of several factors, namely the location of the district as main drainage point for the surrounding mountain area, the wetland which is a location for several underground spring pools, and saltwater intrusion from the sea via the stream draining the wetland into the sea.

The coastline itself is exposed being the northern most point of Savaii. As seen from the attached aerial photographs between 1950’s and 2004, the coastal erosion is substantial and as relayed by the village is an on-going risk during extremely high tides, strong wave surges and cyclones.

Impacts Context

The central climate change risks to be addressed by this project include increases in flooding, and increases in coastal erosion.  Both are separate problems, but with interlinked impacts on communities, and with a multitude of baseline (non-climate) and additional (climate change-driven) drivers

COASTAL EROSION

Since the 1990’s,  impacts of climate change have been heavily felt along this part of the country when Cyclones Ofa and Val washed away all the homes on the northern part of the main coastal road and damaged several of the homes on the southern end of the road.  It also washed away over 30m inland of coastline and extending the full length of the village.

The rising sea level and the frequency of strong wave surges continues to provide a clear and present danger to the local community. Nevertheless, the seawall now constructed is provided a reprieve from the waves for the homes and the main coastal road.

FLOODING

With climatic changes and the increasing vulnerability of the coastal area to cyclone damage, flooding and rising sea level, most of the villagers now have plantations inland, beyond the wetland compared to before, when there was sufficient land closer to homes for domestic plantations.  As several of the families have started to move inland especially for agricultural plantations and livestock farming, flooding from intense rainfall damages the access road cutting across the wetland. Blocking this access road during high waves, tsunamis or cyclones makes the families along the coast even more unsafe as they will not be able to move to higher grounds during natural disasters. On a regular basis, the increase in intensive rainfall is steadily eroding away the lands that several of the families living on the coast depend upon for agricultural crops and homes. The wetland species such as mangroves are dying due to pressures both from the rising sea and the residential reclamations to reduce flooding.

To the community, these impacts represent a ratcheting-up of historically familiar pressures.  In addition, as priorities change due to autonomous adaptation activities (increasing inland migration), new climate change risks emerge – largely relating to increased flooding of access roads to the main coast road.

SEAL LEVEL RISE

Additional to the flooding from heavy rainfall, the wetlands along with households, livestock and crops are being continuously being inundates by the rising sea level during extreme high tides throughout the year. This rising seas has killed off some of the wetland species less adaptable to change, but also eroding land and affecting the livelihoods of the community.

Project Approach

The baseline for the Satoalepai CBA project falls within the GEF Biodiversity Focal Area under Operational Program 2: Coastal, Marine and Freshwater Ecosystems. Additional climate change considerations address concerns related to sedimentation of coastal ecosystems, namely mangroves, corals and beach erosion. Community adaptation will incorporate considerations of climate change into baseline sustainable management, rehabilitation and increase resilience of natural systems.

Building the capacity of the village and providing the necessary infrastructure to relieve the impacts on the ecosystems, livelihood and households from climate risks is the main objective for this project.

The project outputs were identified from the village consultations during the planning phase of the project and issues recognized in the Coastal Infrastructure Management (CIM) Plan exercise. The CIM Plan work included extensive consultation with the village and Gagaemauga 3 District and coastal and climate change experts assessing the climate change issues against the coastal processes, and resulted in the CIM Plan highlighting actions to be undertaken.

The CIM Plans were intended as village planning processes to identify environmental and climate change risks to the villages, with the plans developed intended to be used when funding is available to support the implementation either from the Government of Samoa, or other sources such as is now available through the UNDP CBA and AusAID vulnerability fund.

From the studies and consultations, it was identified that climate variability and extreme weather patterns will result in continued coastal erosion, flooding and increasing the vulnerability of the wetlands.

The CBA consultations identified the upgrading of the access road crossing to the wetland through the installation of box culverts to allow the free flowing of the water would be the priority. Fund is also sought to initiate a wetland rehabilitation to strengthen the buffer between the family homes and the wetland to reduce vulnerability to flood, while ecologically, it is viewed as an important carbon sink function along with ecosystem restoration for the global environmental benefits.

2.0 COMMUNITY OWNERSHIP

O le poloketi sa tapenaina lava faatasi e sui faapitoa o latou tomai I mataupu tau siosiomaga ma le fesuiaiga o le tau, ma le pule mamalu a Alii ma Faipule o Satoalepai.

Sa faatinoina lea ini faatalatalanoaga ma ni semina sa faia I totonu o le afioaga e faamalamalamaina ai mataupu e uiga I le fesuiaiga o le tau ma aafiaga I le nuu, faapea le siosiomaga.

Ma o nei faatalatalanoaga sa amatalia mai I le 2007 seia oo mai lava I le 2009 ma faamautu ai vaega eesese o loo faapea on manaomia mo le faaleleia.

O vaega foi o loo faapea ona tuuina I totonu o lenei poloketi, ua maea ona soalaupuleina e le afioaga ma sui poto faapitoa sa fesoasoani I le afioaga.

O le faatinoina o le poloketi o loo iai lava lea I aao o le afioaga e le ala I le pule mamalu a alii ma faipule, ma se komiti faapitoa a le pulenuu o loo ua tofia latou te taimuaina le faagasologa o galuega manaomia.

O loo iai foi le faamoemoe o le afioaga a maea ona faatinoina galuega fuafuaina, o le a vaaia lelei e afioaga ma puipuia lelei nei galuega mo le lumanai.

2.1	Project Formulation

The project issues were first identified out of the community consultations undertaken between the village and Government of Samoa during the development of the CIM Plan for the district. In preparation of the project concept, community consultations meeting were undertaken revised the issues identified in the CIM Plans and conduct  field visits with village members to the sites for confirmation of issues.

In the last phase of the planning, 2 visits were undertaken to conduct the VRA analysis and reconfirm the issues presented by the village in consultations that stretched back to 2007. Furthermore, several meeting were held with the village project committee for rechecking of the project activities management and administration procedures for the completion of the proposal

2.2	Project Implementation

For the implementation of the project, the village has selected a committee that includes representation from all sectors of village; women, untitled men and village council members to coordinate the activities and provide regular feedback to the community.

This community will report back to the village council for final approval and the provision of support from the different sectors of the village, namely the untitled men for labor work, and women’s committee. The council will also assist the project is resolving any potential land issues that might crop up during the implementation.

For any development consent and engineering applications, the project advisor and project engineer will be working with relevant Ministries to obtain them.

2.3	Phase-Out Mechanism, Sustainability

In the planning phase and set out of the implementation of the project, it will be completed controlled and managed by the village. This way they will be directly involved. The only outside roles proposed will be actual contractors for the infrastructural works and the technical advisors providing the needed technical background for the village in making its decisions.

As agreed in the discussion of the project, once the activities have been completed, the village council will take over the maintenance of the works with the village mayor and his committee tasked with the regular monitoring.

3.0 PROPONENT DESCRIPTION

3.1 	Organization’s background and capacity

Satoalepai village is a traditional village which includes all the different components of a Samoan village. The village council is the supreme decision-making body that is represented by a matai from every family.

The women committee is represented by all women in the village, while the untitled men is an organ of the village council made up of young men from the village without matai titles. This group is mostly tasked with undertaking any labour work needed.

4.0 PROJECT DESCRIPTION

4.1	Objective, Outcomes, Planned Outputs:

| Project Objective: Reduce the vulnerability of communities and coastal ecosystems in Satoalepai to climate change SINI AUTU: Faaitiitia lamatiaga o le afioaga mai fesuiaiga o le tau |  |
| --- | --- |
| Outcome 1.0: Ecosystems increasingly resilient to climate change impacts, and better able to buffer communities against risks of increasingly intense floods, cyclones and storm surges. Manulauti 1: faamalosia puipuiga o le siosiomaga ma le afioaga mai lologa |  |
| Output 1.1: Access road upgraded Iuga 1: Fautele le alavai o le auala | - Hire contractor to work with village and PA advisor on design and upgrading the access road - Upgrade the access road with the installation of box culverts at the appropriate locations |
| Output 1.2: Wetland rehabilitation Iuga 2: Toe totoina le togo ma laau o eleele faataufusi | - Establish nursery, and conduct collection of plants for wetland replanting program - Replanting - Monitoring of replanting program |
| Outcome 2.0: Capacity developed among community members to manage local ecosystems to reduce ongoing climate change risks |  |
| Output 2.1 Awareness-raising programme Iuga 2.1 : Faatinoina polokalame faalauiloa | - preparation of resource materials for awareness program - conduct awareness program - village commitment of actions to reduce climate risks |
| Outputs to be supported with co-financing: |  |
| Output 1: installation of box culverts across the wetland access road. |  |

4.2	Timetable

|  |  | 2009 |  |  |  |  | 2010 |  |  |  |  |  |  |  |  |  |  |  | 2011 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | A | S | O | N | D | J | F | M | A | M | J | J | A | S | O | N | D | J | F | M | A |
| Outcome 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Output 1.1 – Box culvers installed to allow free flowing of water between the sea and the wetland |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Output 1.2Wetland vegetation upgraded |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Outcome 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Output 2.1 Community members engaged in an awareness raising programme focusing on climate change risks and adaptation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

The proposed payment process for the CBA portion of the project is as follows (The AusAID will co-finance this payment schedule 1:1 at the same intervals):

UNOPS shall provide funds to the Local CBO in an amount of USD$30,000, thirty thousand US dollars according to the schedule set out below, subject to the Local CBO’s submission of timely and accurate expense reports:

USD$9,000, nine thousand US dollars (30%), upon signature of this Agreement by both parties if the following points are met:

- Submission of the CVs for all personnel that will be engaged in this project including but not limited to the Project Advisor and Engineers.

- Submission of letters from MWTI regarding their estimates of the work for this project

USD$9,000, nine thousand US dollars (30%), October 2009 if the following are met

- Submission of 1st Progress Report, including IAS baseline indicators recorded

- Submission of a full engineering assessment of the works to be carried out which includes a detailed design of the civil works to be completed and a copy of the contract for building of the box culverts

- Development Consent approved from PUMA MNRE

- Awareness raising programme plan complete and submitted;

USD$9,000, nine thousand US dollars (30%), January 2010 if the following are met

- Submission of 2nd Progress Report, including IAS and VRA indicators recorded

USD$3,000, three thousand US dollars (10%), July 2011 if the following are met

- Submission of 3rd Progress Report, including IAS and VRA indicators recorded

Since any potential changes in the project would happen after several months upon completion of the proposed activities, measuring the impact (IAS and the VRA) is best proposed to be undertaken and submitted together with the progress report for the third and final payments. One of the main forms of monitoring changes will be taking photos on 3 monthly period to see any changes along the wetland due to the civil works.

4.3  	Risks and Barriers

Vaega e faaono aafia ai le faatinoina o le galuega: O nisi o vaega e faaono aafia ai le faatinoina o le galuega e aofia ai le ono le faauauina ona vaaia lelei e le afioaga le auala pea maea ona faaleleia. Peitai, ua faailoa e le afioaga o le a tuuina I lalo o le pule mamalu a alii ma faipule le vaaia lelei o le auala ma le puipuia o tulafono mo le lafoia o otaota I le vai.

Barriers: The possible barriers foreseen in the project is the lack of commitment from the village. Once the access road has been upgraded and the replanting program has been undertaken, there is the possibility that the village council might not be vigilant in its monitoring and maintenance work. To alleviate this, the project will work with the village council for 4 monthly inspections of the site at least for the first 3 years to ensure the maintenance.

Another barrier is the lack of understanding of awareness on the impacts of individual actions to the broader village. To alleviate this, an awareness program with some pamphlets will be produced during the project so families and individuals can read these outside of the scheduled meeting and workshops.

Risks: the potential risk for the upgrading of the access road  is that the contractors might end up having more pollution on the wetlands from imported aggregate or road materials. To minimize this happening, the project advisor will work with the contractors and the village on environmental guidelines and code of environmental practice for such works

4.4 	Monitoring and Evaluation Plan

Sa faatinoina se vaega taua o le suesuega I aafiaga mai le fesuiaiga o le tau I nisi o semina sa faataunuuina I le afioaga I le 2009. O nei faamaumauga sa toe faatalanoaina ai vaega ogaoga o le afioaga o loo aafia mai le fesuiaga o le tau. O lenei faatalanoaga na toe faamautina mai ai e le afioaga lo latou lagona, e faapea o le aafiaga o aiga mai lologa o le vai I taimi o timuga le vaega aupito I ogaoga. Ma o le vaega foi lea ua ala ai ona ave le faamuamua mo le faaleleia o le auala galue.

The assessment on the impacts of climate change on the communities started in the development of the CIM Plans in 2007. In these consultations, all sectors of the community were provided with maps of the area, whereby affected areas from climate changed were identified and visited. These consultations identified cyclones, flooding, and coastal erosion as the main climate risks and were seen as extremely damaging noting that the majority of the homes and roads within the village was destroyed. In between the cyclones, the village identified flooding as the most regular climate risk issue with the inland road blocked therefore restricting access to higher grounds for safety.

The VRA analysis information was reviewed in the meeting on the last week of May. In identifying possible options to reduce the climate risks, the village using information already gathered from the CIM Plan, and the VRA process, identified flooding, cyclones and coastal erosion as the main climate risks.  The impacts of flooding, cyclones and strong wave surges were identified as safety of people, agricultural crops, livestock, and homes. Environmentally, it was also recognized that the climate risks also impact on the critical ecosystems such as coral reefs, and the wetlands that provide pertinent ecological services that support human.

To reduce the vulnerability to cyclones, flooding and coastal erosion, the main activities agreed upon were the upgrading of the access road so families could easily access the uplands when cyclones, high waves and flooding affect village. This actions was also seen as a way of protecting the wetlands and biodiversity from continued pollution from household activities, waste disposal and feral pigs.

To reduce the vulnerability on the increasing sea level rise, the village agreed to improve the flow of water within the wetlands to reduce salinization of the wetlands and flooding in the village and agricultural plantations.

Other issues identified in the CIM Plan as impacts of climate change included the lack of water supply within the village and district, especially for families that have moved inland from the coast. The new project for the district for upgrading its water supply network has been approved for funding by the European Union. The maintenance of the public roads along the village has now been taken up by the MWTI with the recent tar sealing of the old village access road.

4.4.1	Initial VRA Analysis

| Vulnerability Reduction Assessment Reporting Form |  |
| --- | --- |
| 2 | Rate the recent impact of storm surges, flooding and coastal erosion on your livelihood |
| 1 | Rate the impact to your livelihood if recent storm surges, flooding and coastal erosion became twice as intense |
| 2 | What stands in the way of reducing flood and storm risks? How successful will these activities be in reducing these risks? |
| 2 | Will these activities continue to reduce risks from storm surges, flooding and coastal erosion after project period (and project funding) has concluded? Why or why not? |
| 1.75 | (= average of above) |

The slight change in recording of the VRA was instead of recording individual persons values, the whole communities were asked on the collective answer to each question. This was done mainly due to the cultural structure of villages where villagers defer to the matai to provide the answers rather everyone and the fact that these issues have been extensively discussed with the village over the last 3 years.

In the discussions of the VRA at the village consultations, the following were the answers given in filling out the H-Forms:

Upon agreeing amongst the village council, women and untitled men that attended workshops that flooding was there main climate risk, the h-form was discussed with participants providing their opinions and answers.

- How serious is the flooding for families: all the families considered flooding as very serious with road crossing and  damage to homes, crops and livestock as affecting most of the families. Another impact noted from this village was the absence of mangrove crabs and several of the fish species that once were found in the wetland as well and mangroves and other wetland species that acted as a barrier between he village and wetland in years past.

- When discussing how this could be improved, everyone identified the rising wetlands as the main issues. But in discussion possible solutions, the village debated between upgrading the wetland crossing and putting a retention wall behind the village to stop flooding. Based on the environmental advise and subsequent discussions, the village council agreed to upgrading the road crossing first as this is blocking more of the natural flushing of the wetland out into the sea and was verified after explanation on the silt build up now in the wetlands.

- In trying to gather information on reasons why these were or were not important to villagers, the whole village agreed that it was important and it affects everyone during the rainfalls in more than one way. Most importantly, all families now living inland and those still living close to the main coastal road are affected by the flooding as it prohibits regular movement both for cars and people as the flooding blocks the access road inland.

Impact Assessment System

The project will not only be measuring the anticipated changes in the vulnerability of the project site on climate risks as identified in the VRA, it will also be measuring the environmental impact of global environmental benefits. The monitoring program will focus on identifying changes in the wetland and marine environment after the proposed civil works.

As a baseline for the biodiversity impact assessment, the project will put under protection all the endangered bird species in the area by banning shooting within and around the project sites and identify marine species found in the wetland prior and after the civil works. . The proposed mangrove replanting program will also be monitored to see how well it grows along with other wetland species.

In the form of land degradation, it is anticipated that once the civil works have been done, the project will measure through discussions with families if there are any more damage to plantations from flooding or not..

The monitoring will conducted 3 times in the life of the project with the first one at the start, the second one after the initial civil works; with the thirds round 6 months after the civil works or at the end of the project.

Monitoring program:

| Indicators | Baseline Value | Target Value |
| --- | --- | --- |
| Biodiversity: area protected or sustainably managed. | 0 | - 12 hectares of wetland and mangrove forest ecosystems under village customary ownership |
| Biodiversity: globally significant species protected | 0 | 10 |
| Land degradation: Hectares of degraded land restored | 0 | 15 hectares |

E tusa ai ma aiaiga o le fesoasoani, o loo ua faataatiaina foi nei o le faia se suesuega I le ogatotonu o le poloketi mo le vaaia lea pe o I ai ni suiga e ala I laau ma meaola o loo maua I le vai talu ona maea faaleleia le alavai ma toe totoina togo

4.5	Project Management

O le faatinoina o le poloketi ua maea tapena o loo iai lea ile afioaga. O le pule mamalu a alii ma faipule o I latou ia e pule faamalumalu; ae o le a avea le komiti faafoe ua tofia e ala I aiaiga mai le UNDP; latou te galulue faatasi ma le pulenuu e vaaia le faatinoina o le galuega.

O le a tofia foi se faufautua faapitoa e fautuaina le komiti aemaise le afioaga, faapea ai ma konekarate ina ia faia lelei le faatinoina o galuega. O le faufautua faapitoa o loo faamoemoe foi o le a feagai ma le faatinoina o nisi o vaega taua o le poloketi faapei o le tusiaina o lipoiti talafeagai ma manaoga o le UNDP. O lenei faufautua, o le a ia faatinoina se suesuega faapitoa e faailoa ai pe ua iai se suiga I totonu o le nuu aemaise le siosiomaga talu on faia galuega o loo faatulagaina I le poloktei.

4.5.1	Management Structures

The project will be managed by the Village Mayor and the project committee on behalf of the village council. The project committee already includes representatives of the village council, women’s committee and untitled men, already. The role of the project committee will be mainly to ensure the funding is used properly. The project committee will also oversee and monitor the effective implementation by the different contractors or consultants required for the project, and obtain support from the village council for activities requiring in-kind support such as labour work or potential land disputes during the proposed work.

Due to the limited ability of committee members in providing reporting for the project, funding is set aside for an advisor to the village committee that will be responsible for compiling the reports, and conducting the monitoring of the project, and provide technical advise to the construction of the retention wall, the replanting program and deepening the bridge.

4.5.2	Relationship and Responsibilities of Proponent and Project Partners

Village Project Committee: the VPC will be responsible to the overall implementation of the project and consultations with the CBA committee. They will work with the project advisor to reconcile the disbursement and use of funds as well as ensuring the continued village commitment to the project in terms of providing the in-kind support identified.

The proposed funding allocation for the village project committee is not as payment, but for potential allowances when travelling on project related activities to Upolu; Salelologa or meetings with the PA, PE and/or contractors.

Village council: the village council as the main decision-making body at the village level will receive monthly reports from the VPC on the progress of the project and act on actions that will be needed from the village side to support the project.

The in-kind support provided by the village is for the use of the taulelea and other village people to support the project. The number of people and hours cannot be determined as these will depend on what is needed for the project.

Other Partners: The PA and PE will liaise with relevant government ministries such as the LTA for road construction, MNRE PUMA for development consents, and MNRE Met Office for awareness raising activities.

Project Engineer:

The project will work with an engineer to ensure the box culverts are designed and installed appropriately and that the access road will not be damaged from the proposed works. The proposed engineer is someone that has extensive knowledge of road construction and was used by the village in the preparation of the proposal. For any development consent and engineering applications, the project advisor and project engineer will be working with relevant Ministries to obtain them.

Project Advisor: the project advisor will be recruited by the VPC based on the recommendation of the village council and will be responsible for writing the progress reports to CBA committee, providing technical advise on the designs and replanting program. The PA will also be asked to conduct the monitoring and evaluation of the project mid term and provide any adjustments needed for a successful completion of the project. The project advisor will also be responsible with the soliciting of technical assistance from other Government Ministries or organizations as needed during the duration of the project.

The project engineer and project advisor fees are higher than USD$100 a day, but in trying to make sure that the compensation is adequeate, the district have agreed to spread the costs over the 5 projects so they all have the same consultants. The rationale is that by combining the funds, the consultants need to take one trip at a time but can inspect and over see all the projects, as compared to each consultant dealing with individual projects thus saving on village travel and time costs. Also for retention walls, the same design would be used but with small modifications to suit each site. Furthermore by having the same engineer and advisor, they will be able to match the activities especially for Fagamalo, Safai and Satoalepai so that they all work in harmony to resolve the flooding problem in the district.

5.0 PROJECT COSTS AND OTHER SOURCES OF FUNDING

5.1	Total Project Cost and Amount Requested:

|  | Budget Item (Description) | Amount from CBA | Amount from Proponent |  | Amount from AusAID |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | In Cash | In Cash | In kind | In Cash | In Kind |  |
| Outcome 1 | Ecosystems resilience increased and risks to human life and assets reduced |  |  |  |  |  |  |
| Output 1.1 | Box culverts installed to allow free flowing of water between the sea and wetland | $20,000 |  | $3,000 | $21,400 |  | $44,400 |
| Output 1.2 | Install retention wall on both sides of the road for added protection and retouching of the road surface. |  |  | Cost | $8,600 |  | $8,600 |
| Output 1.2 | wetland vegetation replanting and nursery | $2,000 |  | $2,000 |  |  | $4,000 |
| Outcome 2 | Capacity developed among community members to manage local ecosystems to reduce ongoing climate change risks |  |  |  |  |  |  |
| Output 2.1 | Community members engaged in an awareness raising programme focusing on climate change risks and adaptation | 2,000 |  |  |  |  | $2,000 |
| Project Management | Village Project Committee: Project Advisor: Monitoring and evaluation: (TOR in Annex II) Project Engineer : design and supervision (TOR in Annex I) | $1,000 $2,000 $3,000 |  |  |  |  | $6,000 |
| Total |  | $30,000 |  | $5,000 | $30,000 |  | $65,000 |

Figure 1: Satellite imagery

Figure 2: Proposed area for IAS monitoring

Annex I: Terms of Reference: Project Engineer: (20 days over 18 months)

The project will work with an engineer to

- facilitate the discussions with LTA on the obtaining the appropriate permits and permissions for the culvert installations

- oversee the designed and installation of the box culverts and upgrading the road crossing

- design and oversee the construction of the retention walls.

Necessary Qualifications:

- High level of understanding on how Climate Change impacts the proposed civil works

- Extensive knowledge of road construction

The proposed engineer is someone that has extensive knowledge of road construction and was used by the village in the preparation of the proposal. For any development consent and engineering applications, the project advisor and project engineer will be working with relevant Ministries to obtain them.

Annex II: Terms of Reference: Project Advisor:  (20 days over 18 months )

Community-based project are geared towards community development and implementation. Nevertheless, several of the activities required for the implementation will need technical input which might not be readily available to members of the community. Additionally, the project requirements of reporting, monitoring and evaluation and accounting of funds are sometimes stumbling blocks between the enthusiasm of the communities and commitment by the donors.

These needs to ensure the projects are implemented to both parties satisfaction are the main reasons for the requirement of a Project Advisor.

Roles and Responsibilities:

Technical advise

- Assist the village project committee in the implementation of the work plan

- Provide technical advise in consultations with the engineers and contractors on the construction of the retention wall, the deepening of the bridge and the construction of walking bridges including the MNRE PUMA Development Consent process.

- Provide technical advise and support in the establishment of the nursery, and plant collection methodologies, as well as the replanting program

Administration:

- Assist the village council in writing of progress reports as per requirements by the UNDP CBA program

- Review and advise the VPC on the utilization of funds to be in accordance with the requirements of the project

- Conduct the monitoring component of the project

Annex III: Quote for Civil Works

Mr Petrini,

This is to confirm the rates used by PECL for the CBA report were acquired from the LTA data base. These estimated rates were obtained from our ongoing tendering process for specific projects.

Ie.

Seawall – ST$400/m

Retaining Walls – ST$400/m

Access Road Construction – ST$300/m

Should you have any further queries, please do not hesitate to contact the undersigned. Manuia le aso.

Kind regards,

Namulau'ulu Lameko Viali

Manager - Road Operation Division

Land Transport Authority

Telepone: (685) 21611 Ext. 68

The estimated cost is ST$40,000/ culvert. At an exchange rate of 2.7 Tala/US Dollar this is approximately US$14,800. The project seeks to install three therefore the total budget is estimated at US$44,400.,

The estimated cost is ST$400/ metre (see Annex III) of retention wall on both sides of the road for added protection and retouching the road crossing. At an exchange rate of 2.7 Tala/US Dollar and a length of 58meters, this is approximately US $8,600

The replanting program includes the establishment of a nursery, and wetland species collection and replanting

the funds are for the preparation of materials and conducting the awareness program

This is for project committee travel expenses